# Trend-Based Content Engine – Project Milestones (Personal Project)

This document defines Milestones 1–5 for the Trend-Based Content Engine project. Each milestone includes a clear goal, tasks, deliverables, and 'Done' criteria. Use this as a progress tracker and reference when revisiting the codebase.

## Milestone 1: Raw Data Collection (Ingestion)

### Goal

Collect raw trend-related data from free sources (Google Trends and Reddit).

### Key Tasks

- Set up Google Trends data collection using Trendspy 
- Set up Reddit data collection using PRAW☐
- Fetch daily trending queries and high-engagement Reddit posts ☐
- Save raw data without heavy processing

### Inputs

Google Trends API (pytrends), Reddit API (PRAW)

### Outputs

Raw trend data stored locally (JSON or SQLite)

### Done Criteria

✓ Scripts successfully fetch data from both sources
✓ Data is saved without crashing
✓ Scripts can be rerun safely

## Milestone 2: Data Cleaning & Normalisation

### Goal

Transform raw data into a clean, unified schema.

### Key Tasks

- Remove duplicates
- Handle missing or malformed values
- Normalize timestamps
- Standardize text fields
- Map different sources to a common schema

### Inputs

Raw Google Trends and Reddit data

### Outputs

Cleaned and normalized dataset stored in SQLite

### Done Criteria

✓ All records share the same schema
✓ No obvious junk or duplicate rows
✓ Data can be queried consistently

## Milestone 3: Feature Engineering

### Goal

Create meaningful features that describe how and why something is trending.

### Key Tasks

- Calculate engagement velocity
- Compute growth rates (where applicable)
- Add age of trend (in hours/days)
- Identify cross-source presence
- Create novelty indicators

### Inputs

Cleaned trend dataset

### Outputs

Feature-enriched dataset

### Done Criteria

✓ Each trend has engineered features
✓ Feature logic is documented and reproducible
✓ No ML models used yet

## Milestone 4: Trend Scoring & Ranking

### Goal

Rank trends based on transparent, explainable logic.

### Key Tasks

- Define a rule-based scoring formula
- Assign weights to features
- Rank trends by final score
- Output top N trends

### Inputs

Feature-enriched dataset

### Outputs

Ranked list of trending topics

### Done Criteria

✓ Top trends can be listed on demand
✓ Scores are explainable
✓ Ranking logic is configurable

## Milestone 5: Pipeline Orchestration

### Goal

Run the entire data pipeline end-to-end with one command.

### Key Tasks

- Create main pipeline runner (main.py)
- Add logging at each stage
- Handle errors gracefully
- Ensure pipeline is idempotent

### Inputs

All previous pipeline components

### Outputs

Fully automated data pipeline

### Done Criteria

✓ One command runs ingestion → ranking
✓ Logs clearly show pipeline stages
✓ Data updates correctly on each run